## Slide 1: SCRUM

## Slide 2: Scrum
It is the popular agile framework, which concentrates particularly on how to manage tasks within a team-based development environment. Scrum uses iterative and incremental development model, with shorter duration of iterations. Scrum is relatively simple to implement and focuses on quick and frequent deliveries.

## Slide 3: SCRUM TERMS
Sprint: A Sprint is a time-box of one month or less. A new Sprint starts immediately after the completion of the previous Sprint.
Scrum team - A collection of individuals working together to deliver the required product increments.
Product owner - The product owner is the project’s key stakeholder and represents users, customers and others in the process.
Scrum Master - The Scrum Master is responsible for making sure the team is as productive as possible.
Product backlog - The product backlog is a prioritized features list containing every desired feature or change to the product.

## Slide 4
Sprint planning meeting: At the start of each sprint, a sprint planning meeting is held, during which the product owner presents the top items on the product backlog to the team.
Daily Scrum: Each day during the sprint, a brief meeting called the daily scrum is conducted.
Sprint review meeting: At the end of each sprint, the team demonstrates the completed functionality at a sprint review meeting, during which, the team shows what they accomplished during the sprint.
Sprint retrospective: Also at the end of each sprint, the team conducts a sprint retrospective, which is a meeting during which the team (including its ScrumMaster and product owner) reflect on how well Scrum is working for them and what changes they may wish to make for it to work even better.

## Slide 5: SCRUM STEPS
Team first need to determine a product backlog, which has been prioritized by the product owner and contains everything desired in the product that’s known at the time.
The Scrum Team then makes estimates and arrangements for the workload based on the Product Backlog list in Product Backlog Meeting
With the Product Backlog list, team helds a Sprint Planning Meeting for defining the sprint goal of this iteration (the time period of a Sprint is typically 1 to 4 weeks), then selected a list of user stories to form the Sprint Backlog for the coming sprint which could fulfill the sprint goal.

## Slide 6
Sprint Backlog is completed by the Scrum Team, each member is refined into smaller tasks according to the Sprint Backlog.
Within the Sprint, a Daily Scrum Meeting is conducted and in that meeting everyone speaks on what they did yesterday, and commit what they want to accomplish today, and anyone can ask questions related to problems that you can’t solve.
When the Sprint Backlog is completed, it means that a Sprint is completed. At this time, Sprint Review Meeting is conducted. The product owner and the customer participate in this meeting. Every member of the Scrum Team will demonstrate to them the working software they have completed.
Finally, The Sprint Retrospective is held after the sprint review at the end of each sprint. During the retrospective, the team self-identifies elements of the process that did or did not work during the sprint, along with potential solutions.

## Slide 7: Advantage of using Scrum
Scrum framework is fast moving and money efficient.
Scrum framework works by dividing the large product into small sub-products. It’s like a divide and conquer strategy
In Scrum customer satisfaction is very important.
Scrum is adaptive in nature because it have short sprint.
As Scrum framework rely on constant feedback therefore the quality of product increases in less amount of time